## PROGRESS REPORT - 1

## AI-POWERED ESG SUSTAINABILITY SCORE FOR COMPANIES

Date: 31st October 2025

| TASK NO | TASK NAME | DATE | STATUS |
| --- | --- | --- | --- |
| 1 | Finalize project topic and scope | 17-10-2025 | DONE |
| 2 | Understanding the Project Indepth | 22-10-2025 | DONE |
| 3 | Identify data sources- Kaggle and Company Websites | 23-10-2025 | DONE |
| 4 | Collect initial ESG dataset from Kaggle and sorting the company names from which to extract the ESG Report | 26-10-2025 – 31-06-2025 | Done |
| 5 | Extract ESG and sustainability reports directly from company websites | INPROGRESS |  |

Evidence / Work Completed

- A sample dataset has been collected and uploaded to the shared drive.

- To enhance the existing Kaggle dataset, we are also gathering ESG and sustainability reports directly from official company websites. These reports provide detailed insights into environmental performance, social initiatives, and corporate governance structures.

- In the next phase, we plan to expand our ESG dataset further by collecting these verified corporate disclosures, which will strengthen the reliability and depth of our analysis.

Companies targeted for ESG and sustainability data collection include:
Siemens AG, BMW Group, SAP SE, Volkswagen AG, BASF SE, Deutsche Telekom AG, Allianz SE, Henkel AG & Co. KGaA, Adidas AG, Deutsche Post DHL Group, Unilever, Nestlé, Novartis, BP, Shell, L’Oréal, Schneider Electric, TotalEnergies, Microsoft Corporation, Google (Alphabet Inc.), Apple Inc., Amazon, IBM, Meta (Facebook), HSBC Holdings, JP Morgan Chase, BlackRock, ExxonMobil, Chevron, and Tesla, Inc.